Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 5 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Nutrition Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a new user, I can register using my name, email and password. | 3 | High | Self |
| Sprint-1 | Login | USN-2 | As a user, I can log in securely using my email and password. | 2 | High | Self |
| Sprint-1 | Dashboard | USN-3 | As a user, I can view my daily calorie progress and nutrition summary. | 3 | High | Self |
| Sprint-2 | Add Meal | USN-4 | As a user, I can add breakfast, lunch, snacks and dinner with nutrition details. | 5 | High | Self |
| Sprint-2 | Nutrition Tracking | USN-5 | As a user, I can track calories, protein, carbohydrates and fat. | 3 | High | Self |
| Sprint-3 | Water Intake | USN-6 | As a user, I can record my daily water intake. | 2 | Medium | Self |
| Sprint-3 | Exercise Tracking | USN-7 | As a user, I can record my daily exercise activities. | 3 | Medium | Self |
| Sprint-4 | Profile Management | USN-8 | As a user, I can update my profile, weight and daily calorie goal. | 3 | High | Self |
| Sprint-4 | Reports | USN-9 | As a user, I can view my nutrition history and progress reports. | 4 | Medium | Self |
| Sprint-4 | Logout | USN-10 | As a user, I can securely log out of the application. | 2 | Low | Self |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 05 Jul 2026 | 10 Jul 2026 | 8 | 10 Jul 2026 |
| Sprint-2 | 8 | 6 Days | 11 Jul 2026 | 16 Jul 2026 | 8 | 16 Jul 2026 |
| Sprint-3 | 5 | 6 Days | 17 Jul 2026 | 22 Jul 2026 | 5 | 22 Jul 2026 |
| Sprint-4 | 9 | 6 Days | 23 Jul 2026 | 28 Jul 2026 | 9 | 28 Jul 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts